# Staff the test before promising value

Operations and customer success | Filled fictional example

Staffing is not confirmed. The 45-hour plan is a request, not evidence of readiness. Until named role owners confirm availability and isolation is verified, the pilot start remains on hold.

| Role and allocation | Work and acceptance evidence | Handoff |
| --- | --- | --- |
| Analyst owner: 20 hours | Record repeatable task time before and after; retain task mix, exclusions and rework. | Provide paired observations to finance at Day 14. |
| Technical owner: 15 hours | Verify isolation; remediate and rerun access cases; retain test evidence. | Report unresolved risks before any production request. |
| Operations owner: 10 hours | Coordinate sessions, workload and recovery instructions; confirm role availability. | Own Day 7 checkpoint and Day 14 disposition. |

# Measure usable capacity

Baseline assumption: 10 analysts x 4 hours/week x 48 weeks = 1,920 hours. At 35% reduction, gross capacity is 672 hours; at 60% realization, usable capacity is 403.2 hours/year. Name the work that will absorb those hours. Do not translate capacity into headcount savings without an approved spending change.

# Checkpoint and stop rules

Day 0: confirm role availability, isolation, scope and terms. Day 7: inspect task quality and hours consumed; revise scope if workload exceeds plan. Day 14: retain paired time observations, rework and owner feedback. Stop on a safety breach, uncontained workflow failure or forecast above the $3,600 economic cap. Keep the existing reporting workflow available throughout.

# Separate pilot from rollout

Pilot labor is $2,025 plus a $1,200 fee. The annual model separately assumes $9,000 in incremental training and contractor rollout spending; it does not include pilot spending. A rollout requires its own staffing, support, change and approval plan.

# Operations adoption plan

Editable one-page version | Lead with the work people must absorb

# Readiness and scope

[Are role hours confirmed? Which workflow changes? Who can stop the test?]

| Role and allocation | Work and acceptance evidence | Handoff |
| --- | --- | --- |
| [Accountable role and hours] | [Task, completion criterion and evidence] | [Receiving role and date] |
| [Accountable role and hours] | [Task, completion criterion and evidence] | [Receiving role and date] |
| [Accountable role and hours] | [Task, completion criterion and evidence] | [Receiving role and date] |

# Measure usable capacity

[Paired task baseline, task mix, reduction, rework, realization assumption and where released hours will go.]

# Checkpoint and stop rules

[Start prerequisites, midpoint review, end decision, recovery route and explicit stop triggers.]

# Separate pilot from rollout

[Pilot fee and hours; production staffing; work excluded; additional approval required.]