# Hold production access

Technical evaluator | Filled fictional example | Isolated synthetic-data pilot only

Disposition: production is blocked by one unresolved access-control failure. A limited pilot may proceed only after the technical owner verifies isolation and confirms that no production or sensitive data is involved.

| Acceptance criterion | Observed result | Disposition and next proof |
| --- | --- | --- |
| Access control: zero unauthorized reads across 35 defined cases | 34/35 passed in a synthetic test suite. One unauthorized read. | BLOCKED. Security role owns remediation and a complete rerun. Do not average this failure into an overall score. |
| Reconciliation: 40/40 outputs match defined reference totals | 40/40 matched synthetic reference outputs. | PASS IN SAMPLE. Data owner must define representative edge cases before production. |
| Latency: p95 <=60 seconds under defined test conditions | Observed p95 45 seconds from 16 runs. | LIMITED. Small sample; engineering owns a larger, representative workload test. |
| Isolation: no connection to production data or credentials | Design proposed; independent verification not completed. | OPEN PILOT GATE. Technical owner verifies tenant, credentials and datasets before start. |

# Retest and retain

Keep test-case ID, expected/actual outcome, environment, dataset version, run date and evidence link. Rerun failed and regression cases after remediation. Record who accepted the evidence; do not claim safety from an aggregate percentage.

# Boundary of the evidence

All observations are invented. Synthetic reconciliation and latency do not establish production readiness, complete security assurance or legal compliance. Deletion/export terms are a separate procurement gate.

# Technical validation scorecard

Editable one-page version | Agree acceptance criteria before testing

# Disposition and allowed scope

[Hold, isolated test or production candidate. Name the blocking criterion and allowed datasets.]

| Acceptance criterion | Observed result | Disposition and next proof |
| --- | --- | --- |
| [Testable threshold and criticality] | [Sample size, result, evidence ID and environment] | [Pass in sample / blocked / limited / open; owner and retest] |
| [Testable threshold and criticality] | [Sample size, result, evidence ID and environment] | [Pass in sample / blocked / limited / open; owner and retest] |
| [Testable threshold and criticality] | [Sample size, result, evidence ID and environment] | [Pass in sample / blocked / limited / open; owner and retest] |
| [Testable threshold and criticality] | [Sample size, result, evidence ID and environment] | [Pass in sample / blocked / limited / open; owner and retest] |

# Retest and retain

[Case IDs, dataset version, environment, expected/actual, run date, evidence location, remediation owner and acceptance owner.]

# Boundary of the evidence

[What has not been tested; where the sample cannot be generalized; what authorization is still needed.]